Sprint 1 planification

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Group members | | | | | | |
| Week | Adrián Cantón | Daniel Carpio | | Juan Rodríguez | | Pablo Rebollo | Rafael Fresno |
| March 18-22 | Design of the data model. 2hx2 | | | |  |  | |
| Setting up the development environment 0,5hx5 | | | | | | |
|  | | Investigate how to implement angular in our website  1hx1 | | Data model implementation 2,5hx1 | Populate the database with testing data  2hx1 |  |
| Display capsule information, (Tests included) start piloting plan  2hx1 | Front end design, user interface  1hx1 | | User login, and listing capsules  (Tests included)  2,5hx1 | | Advertisement budget  1,5hx1 | Creation, edition and deletion of a basic time capsule (Tests included)  2,5hx1 |
| Weekly review meeting. 0,5hx5 | | | | | | |
| Generate documentation related to the sprint 0,5hx3 | | | | | Work on the PowerPoint slides and rehearsal. 1,5hx2 | |
| March 25-29 | Meeting in order to discuss the feedback received 1hx5 | | | | | | |
| Modular capsules, end piloting plan: 4hx1 | Search capsules(Tests included), user interface  4hx1 | | Make capsules private, email automation.  (Tests included)  4hx1 | | Deadman switch creation, modification and refresh(Tests included)  3hx1 | Social network integration (Tests included)  3hx1 |
| Sprint review meeting. 0,5hx5 | | | | | | |
| Generate documentation related to the sprint 0,5hx3 | | | | | Work on the PowerPoint slides and rehearsal. 1,5hx2 | |