# User feedback:

We have received the following feedback from our users and what are we going to do with it:

* **It would be interesting to know the creation and publication date of a capsule**: We already display the publication date of a capsule. We could make changes in order to store its creation date but because these changes affect our data model, they make cause malfunctions. We will study whether or not apply these changes in Sprint 3 Week 2: **Low priority**
* **When registering to the system, it would be interesting to limit the passswords so they must have a minimum length and differente types of character**: We will apply these changes in week 2:**Medium priority**
* **When sharing a capsule, it would be very interesting being able to share it on facebook (a lot of people have said this)**: We are already working on it, but Facebook does not make it easy. We are going to try and implement this during Week 2, and if we run out of time, during our launch sprint. **High priority**
* **When registering to the system, a datepicker to select the birthdate would be better**: We have already implemented this improvement in Week 1: **Medium priority**
* **User interface is a bit simple**. **Things like a favicon are missing and some graphics could improve contextual menus:** For week 2, add a favicon and try to add more elements to our interface so it is more attractive: **Low priority**
* **When creating a capsule, the name of some fields is different from the ones that appear once it is displayed**: For week 2, review the name of these fields and fix them: **Medium priority.**

# Week 1 tasks (April 22nd-April 28th):

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Start Date | Estimated End Date | End date | Team member | Time estimated | Time invested |
| Initial meeting, review user’s feedback | April 22nd | April 22nd | April 8th | All members | 1.5h | 1.5 |
| Improve checkboxes | April 22nd. | April 22nd. | April 9th | Daniel C. | 1h | 3h |
| Improve responsive design | April 23nd | April 26th | April 8th | Daniel C. | 5h | 2h |
| Facebook integration | April 22nd | April 25th | April 9th | Rafael F. | 1.5h | 1h |
| Apache JMeter | April 22nd | April 25th | April 10th | Pablo R. | 4h | 0.2h |
| SonarCloud | April 22nd | April 24th | April 10th | Adrián C. | 5h | 0.4h |
| Fix images proportions in capsules | April 24th | April 25th | April 10th | Daniel C. | 0.5h | 1h |
| Improve dashboard | April 24th | April 25th | April 9th | Juan R. | 2h | 0.25h |
| Review populate | April 25th | April 25th | April 10th | Pablo R | 1h | 0.25 |
| Deployment | April 26th | April 26th | April 10th | Adrián C. | 1.5h | 1.5h |
| PowerPoint | April 26th | April 28th | April 10th | Rafael F | 3h | 1.5h |
| Rehearsal | April 28th | April 28th | April 12th | Pablo R | 1h | 2h each |
|  |  |  |  |  |  | 5.5h |
|  |  |  |  |  |  | 2h |
|  |  |  |  |  |  | 0.75h |
|  |  |  |  |  |  | 4h |
|  |  |  |  |  |  | - |