|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Start Date | End Date | Team member | Time estimated |
| Meeting to discuss class feedback | May 20th | May 20th | All members | 1.5h |
| User advertisement spot | May 20th | May 22nd | Adrian C | 4h |
| Carry out social media marketing | May 20th | May 24th | Juan R. | 1h |
| Investor’s advertisement spot | May 20th | May 22nd | Juan R,Rafael F | 4h |
| Future improvements | May 20th | May 22nd | Daniel C F | 1h |
| Marketing costs | May 20th | May 22nd | Pablo R | 2h |
| Deploy application | May 22nd | May 22nd | Adrián C, Daniel C | 1.5h |
| Update Landing page | May 22nd | May 23rd | Daniel C | 0.5h |
| PowerPoint | May 21st | May 24th | Rafael F | 5h |
| Project launch retrospective documentation | May 22nd | May 24th | Pablo R | 5h |
| Rehearsal | May 26th | May 26th | Pablo R | 1.5h |