# Análisis preliminar de riesgos

## Technological risks during development:

Most of the issues that may appear are related to the integration of our app with social networks and email, mainly the usage of oauth in order to connect the usser acount, which may prove to be problematic when trying to make that connection permanente and avoid the credentials expiring. Another potential risk is that, in case we use 3rd party APIs, these APIs change their use terms while we are developing the application and force us to look for other options.

Other issue we may run into is show to store certain data into our system, such as images and videos.

The implementation of payment via Paypal is a something new for some of our team members, which means that we may run into some problems.

Lastly, we have to find a hosting plan that is well adjusted to our storage necessities, while trying top ay the mínimum amount posible. Failing to find a good offer will mean an increase in the cost of the project.

## Human risks during development:

Members of the team dropping out, schedule incompatibility between the members of the team means a harder time when trying to organize meetings, the possibility of the computers not working, failing to identify key MVP elements, not being able to find people interested in testing our app or lack of interest of the people in charge of testing the app.

## Technological risks during development:

Again, a policy change of the services we interact with may have a negative impact in our application. The same can be said about a change in the pricing or conditions of the hosting service used. We must also take into account the possibility of a server being down, this means that in order to offer a stable service and reliable, we may need to adquire multiple servers as backup. If the number of clients exceed the one we expected, we may need to look for more expensive options.

## Human risks after development

The app reception may be worse than expected, which means we will need to invest more money on advertisement and add new features to the app in order to make it more attractive.